INTERNSHIP PROJECT Agentic AI Systems Detailed Implementation Plan

| PROJECT 1 Inventory Management Agentic AI System Multi-Channel E-Commerce | PROJECT 2 QSR Store Intelligence Agentic AI Dashboard Quick-Service Restaurant |
| --- | --- |

| Prepared by: [Your Name] Role: Data Science Intern | Date: June 2026 Version: 1.0 — Pre-Implementation |
| --- | --- |

# Document Overview

This document is a detailed pre-implementation plan for two Agentic AI projects assigned during the internship. It covers the business problem, the proposed solution, technology choices, agent design, data science methodology, a week-by-week execution timeline, and clear success criteria for each project. This plan should be reviewed and signed off before development begins.

How to use this plan Read Part A (Inventory) and Part B (Restaurant) independently — they are self-contained. Each part follows the same structure: Problem → Architecture → Agents → Data Science → Implementation Phases → Dashboard → Risks. Refer back to this document at the start of each sprint.

PART A — Inventory Management Agentic AI System

# A1. Business Problem & Objectives

The client is a multi-channel electronics retailer selling on Amazon, Myntra, Flipkart, and their own website. Every channel runs its own seller panel with independent stock numbers, resulting in fragmented, error-prone manual operations.

## Core Pain Points

- Fragmented inventory: no single true stock number per SKU across channels

- Stockouts & overselling: manual updates lag behind real sales, causing cancellations

- No demand forecasting: restocking is gut-feel, not data-driven

- Manual Purchase Orders: someone notices low stock and builds a PO by hand

- Messy returns: each channel's returns are tracked separately with no unified view

- No central data store: data lives in disconnected spreadsheets, not a CRM

## Project Objectives

- Build a multi-agent AI system that automates day-to-day inventory operations

- Use a CRM (Zoho CRM or Microsoft Dynamics 365) as the single source of truth

- Demonstrate an end-to-end demo: low stock detected → forecast → PO drafted → PO approved

- Replace all manual steps with agentic workflows that escalate only when judgment is needed

# A2. High-Level Architecture

The system is structured in four layers. Each layer has a distinct responsibility and communicates through well-defined APIs.

| Layer | Component | Responsibility | Technology |
| --- | --- | --- | --- |
| 1 — Data Sources | Marketplace APIs | Provide real-time stock, orders, returns data | Amazon SP-API, Flipkart Seller API, Myntra API / Mock data |
| 2 — CRM | Zoho CRM / Dynamics 365 | Single source of truth for Products, Orders, POs, Returns, Suppliers | REST API / Dataverse Web API |
| 3 — Agent Layer | 8 Specialised Agents + Orchestrator | Automate inventory logic; read/write CRM; call marketplace APIs | Python, LangChain/CrewAI, FastAPI |
| 4 — Presentation | Web Dashboard | Real-time visibility, approvals, reports | React, Recharts/Chart.js |

Data Flow Marketplaces → Inventory Sync Agent → CRM → (Forecasting Agent, PO Agent, Returns Agent read/write CRM) → Orchestrator → Dashboard + Notifications

# A3. Agent Design — All 8 Agents

Each agent is a focused, independent unit with a clear input, internal logic, and output. Start with Agents 1–3 for the MVP, then add the remaining agents iteratively.

| Agent | Responsibility | Input | Output / Action |
| --- | --- | --- | --- |
| 1. Orchestrator Agent | Coordinates all agents, routes tasks, decides what needs human approval, feeds the dashboard activity log | Status events from all agents | Task routing, approval queue, activity log |
| 2. Inventory Sync Agent | Pulls stock & order data from all 4 channels on a schedule or webhook; reconciles into one true stock per SKU in the CRM | Marketplace APIs | Updated stock levels in CRM; low-stock flags |
| 3. Demand Forecasting Agent | Analyses historical sales, seasonality, and upcoming sale events (Diwali, Great Indian Sale) to predict demand for next 7/30/90 days | CRM sales history | Forecasted demand per SKU; reorder recommendation |
| 4. PO Generation Agent | When stock falls below reorder point (using forecast), drafts a PO to the right supplier with recommended quantity; routes above-threshold POs for human approval | Stock levels + forecast + supplier data | Draft/approved PO in CRM; supplier email |
| 5. Return & Refund Agent | Pulls return requests from each marketplace; classifies reason (damaged, not as described, etc.); updates CRM; triggers refund or restock workflow | Marketplace return/refund APIs | Logged return in CRM; restock or refund action |
| 6. CRM Sync Agent | Keeps CRM as the single source of truth — creates/updates Product, Order, Customer, and Stock records used by every other agent | All other agents | Clean, deduplicated CRM records |
| 7. Notification Agent | Sends alerts (low stock, large PO needing approval, unusual return spike) to the right person via email/Slack/WhatsApp with approve/reject links | Events from all agents | Sent alerts; approval links |
| 8. Analytics & Reporting Agent | Builds the numbers behind the dashboard — sales trends, fill rate, return rate, forecast accuracy. Produces weekly summary reports. | CRM data | Dashboard metrics; weekly summary report |

# A4. Data Science Methodology

## 4.1 Demand Forecasting (Core ML Task)

The Demand Forecasting Agent is the heart of the system's intelligence. Here is the step-by-step data science plan:

Step 1 — Data Collection & Feature Engineering

- Historical daily/weekly sales per SKU per channel from CRM orders module

- Calendar features: day of week, month, week number, days-to-payday

- Event flags: Diwali, Dussehra, Amazon Great Indian Sale, Republic Day Sale, etc.

- Lag features: sales 7 days ago, 14 days ago, 30 days ago for the same SKU

- Rolling means: 7-day, 14-day, 30-day average sales per SKU

- Channel-level features: whether channel had a promotion/sale active

Step 2 — Model Selection

- Baseline: Moving Average / Exponential Smoothing (EWMA) — fast to implement, good sanity check

- Primary model: Facebook Prophet — handles seasonality and events with minimal data; ideal for intern timeline

- Advanced option (if time allows): LightGBM with time-series cross-validation — more accurate for SKUs with rich history

- Evaluation metric: MAPE (Mean Absolute Percentage Error) and WAPE (Weighted APE)

Step 3 — Reorder Point Calculation

Reorder Point = (Average Daily Demand × Supplier Lead Time) + Safety Stock

- Safety Stock = Z-score × Standard Deviation of Demand × sqrt(Lead Time)

- Z-score: use 1.65 for 95% service level (configurable per SKU category)

Step 4 — Recommended Reorder Quantity

Reorder Qty = Forecasted demand for next N days − Current stock + Safety Stock

- N = supplier lead time days (from Suppliers module in CRM)

- Cap by supplier MOQ (Minimum Order Quantity) and storage capacity constraints

## 4.2 Returns Classification (NLP / Rule-based)

- Tag each return with a structured reason from marketplace return notes

- Use keyword matching first (fast, interpretable): 'damaged', 'not working', 'wrong item'

- Upgrade to a zero-shot classifier (e.g., Hugging Face zero-shot-classification) for free-text reasons

- Output: 5 categories — Damaged in Transit, Defective Product, Not as Described, Changed Mind, Found Cheaper

## 4.3 Forecast Accuracy Monitoring

- Track MAPE per SKU weekly — alert if MAPE > 30% for a SKU

- Retrain models on a rolling 90-day window to capture recent trends

- Store forecast vs. actual in CRM for the Analytics Agent to report on

# A5. CRM Data Model

Map these modules in Zoho CRM or Dynamics 365. Every agent reads from and writes to these modules via REST API.

| CRM Module | Key Fields |
| --- | --- |
| Products | SKU ID, Name, Category, Supplier ID, Reorder Point, Stock per Channel (Amazon/Myntra/Flipkart/Website), Total Stock |
| Orders | Order ID, Channel, SKU, Quantity, Status, Order Date, Customer ID |
| Customers | Customer ID, Contact Info, Channel, Merged across channels where possible |
| Returns | Return ID, Original Order ID, SKU, Reason Category, Refund Status, Restock Status, Return Date |
| Purchase Orders | PO ID, Supplier ID, SKU, Quantity, Status (Draft/Pending/Approved/Sent/Received), Created Date |
| Suppliers | Supplier ID, Name, Contact, Lead Time (days), Price per SKU, MOQ |

# A6. Implementation Phases — Week-by-Week Timeline

| Phase | Duration | Key Deliverables | Tools / Stack |
| --- | --- | --- | --- |
| Phase 0 (Week 1) | 1 week | Environment setup; CRM account created; mock marketplace data designed; all modules mapped in CRM; project scaffolding (FastAPI + React boilerplate) | Python 3.11, Node 20, Zoho CRM / Dynamics 365, Postman for API testing |
| Phase 1 — MVP (Weeks 2–3) | 2 weeks | Inventory Sync Agent live (reads mock data, writes to CRM); Demand Forecasting Agent with Prophet baseline; basic PO Generation Agent; Home dashboard screen with KPI cards and agent activity feed | LangChain / CrewAI, Facebook Prophet, FastAPI, React |
| Phase 2 (Weeks 4–5) | 2 weeks | Return & Refund Agent with reason classification; CRM Sync Agent; Notification Agent (email alerts); full Inventory Overview and Returns dashboard screens; end-to-end demo chain working | Hugging Face Transformers (zero-shot), SendGrid / SMTP |
| Phase 3 (Weeks 6–7) | 2 weeks | Analytics & Reporting Agent; Orchestrator Agent with approval queue; Demand Forecast screen with charts; PO Kanban board; Agent Control Room and CRM Settings screens | Recharts / Chart.js, Celery/Redis for scheduling |
| Phase 4 (Week 8) | 1 week | End-to-end demo rehearsal; bug fixes; performance tuning; documentation; final presentation prep | All of the above |

# A7. Dashboard — 8 Screens

## Required Screens & Content

| Screen | What It Must Show |
| --- | --- |
| 1. Home / Command Center | KPI cards: Total SKUs, Low Stock, Pending POs, Open Returns, Forecast Accuracy. Live Agent Activity Feed below. |
| 2. Inventory Overview | Table: Product, channel-wise stock (Amazon/Myntra/Flipkart/Website), Total stock, Reorder point, Status badge (OK/Low/Out). Filter by channel/category. |
| 3. Demand Forecast | Line chart: actual sales (past) vs. forecasted demand (7/30/90 days). Recommended reorder quantity panel alongside. |
| 4. Purchase Orders | Kanban: Draft → Pending Approval → Approved → Sent → Received. Approve/Reject button for POs above threshold. |
| 5. Returns & Refunds | Table: Order ID, Channel, Reason, Refund status, Restock status. Pie/bar chart of return reasons. |
| 6. Agent Control Room | Agent list with status (Running/Idle/Error), last run time, manual Run Now button. |
| 7. CRM Sync Settings | CRM connection status, API health indicator, last sync timestamp per marketplace. |
| 8. Notifications / Approvals | Alert list requiring human decision (e.g., Approve PO #1042) with Approve/Reject actions. |

# A8. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Live marketplace API access unavailable | High | Use realistic mock/sample data from day 1; design agents so swapping mock for live API requires only one config change |
| Insufficient historical sales data for forecasting | Medium | Generate synthetic data using realistic electronics sales patterns; use Prophet's built-in uncertainty intervals |
| CRM API rate limits slow agents | Medium | Batch CRM writes; use a Postgres cache layer for fast dashboard reads |
| Scope creep beyond 8 weeks | High | Strictly follow phase plan; lock MVP scope at end of Phase 1; defer nice-to-haves to Phase 4 |
| Agent coordination bugs (agents conflicting) | Medium | Test each agent in isolation first; add agent status flags in CRM so agents don't act on stale data |

# A9. Success Criteria

- All 8 agents built and visibly running (live or mock data)

- CRM holds live Product, Stock, Order, Return, and PO records that agents read/write in real time

- Dashboard shows real-time changes when an agent runs — the demo audience sees cause and effect

- End-to-end chain works: Low stock detected → Forecast generated → PO drafted → PO approved (all on screen)

- Returns flow works: Return received → Classified by reason → Refund/Restock action shown in CRM and UI

- Forecast MAPE < 30% on hold-out test data for the primary demo SKUs

PART B — QSR Store Intelligence Agentic AI Dashboard

# B1. Business Problem & Objectives

The client operates one or more Quick-Service Restaurant (QSR) stores. Each store generates high-volume daily operational data — sales, loyalty, staff shifts, raw-material consumption, food waste, and packaging usage — spread across disconnected systems (POS, payroll sheets, supplier invoices).

## Core Pain Points

- No single view: Revenue, footfall, staff cost, and waste all live in different tools

- Reactive management: issues like slow-moving menu items or staff no-shows are noticed weeks late

- Generic customer treatment: every customer gets the same offers regardless of behaviour

- Silent churn: no system flags a loyal customer who hasn't ordered in 3 weeks

- Invisible food waste: over-preparation, expired stock, and over-ordering tracked manually (if at all)

- Manual scheduling: rosters built in spreadsheets/WhatsApp; often mismatched against footfall

- Packaging cost creep: reorder timing not tied to actual order volume

## Project Objectives

- Build an Agentic AI Intelligence Dashboard giving a single real-time view of store performance

- Go beyond charts — have AI agents proactively recommend specific actions per domain

- Use a CRM (Zoho / Dynamics 365 / HubSpot) as the single customer record for personalisation and churn agents

- Every agent output follows: Insight → Why → Recommended Action

# B2. High-Level Architecture

| Layer | Component | Responsibility | Technology |
| --- | --- | --- | --- |
| 1 — Data Sources | POS / loyalty / payroll / supplier | Raw sales, staff, waste, packaging data | Petpooja/Square/Toast POS API, HR tool, supplier API / mock data |
| 2 — CRM | Zoho / Dynamics 365 / HubSpot | Single customer & order source of truth — profiles, loyalty, campaigns | REST API / Dataverse / HubSpot API |
| 3 — Agent Layer | 9 Specialised Agents + Orchestrator | Analyse each domain; generate Insight → Why → Action | Python, LangChain/CrewAI, FastAPI, Celery/Redis |
| 4 — Presentation | Store Intelligence Dashboard | 11 screens; every screen has a Recommended Actions panel | React, Recharts/Chart.js |

Data Flow POS + CRM + Staff + Supplier data → Specialist Agents analyse → Orchestrator prioritises → Dashboard shows Insight + Recommendation → Manager approves/acts → CRM/POS updated

# B3. Agent Design — All 9 Agents

| Agent | Responsibility | Input | Output / Action |
| --- | --- | --- | --- |
| 1. Orchestrator Agent | Coordinates all agents; prioritises which insights matter most today; feeds dashboard and approval queue | Events/output from every agent | Prioritised insight feed; approval queue |
| 2. Revenue & Sales Agent | Tracks revenue, order volume, average order value, peak hours; flags unusual dips/spikes vs. historical pattern | POS/billing data | Revenue trends; anomaly alerts; e.g. 'Run a lunch combo on slow day' |
| 3. Customer Analytics Agent | Tracks total customers, new vs. repeat, loyalty tier distribution, visit frequency | CRM + POS data | Customer segments; loyalty insights |
| 4. Employee Roster Agent | Compares staff schedule vs. actual/predicted footfall by hour; suggests roster changes | Staff schedule + footfall data | Roster adjustments; shift coverage alerts |
| 5. Menu Intelligence Agent | Identifies best-sellers, slow-movers, margin per item; suggests menu/combo/pricing changes | POS sales + recipe cost data | Menu performance report; pricing/combo recommendations |
| 6. Smart Waste Management Agent | Compares prep quantity vs. actual sold and expiry dates; flags over-prep and likely spoilage before it happens | Inventory + prep + sales data | Waste forecast; prep-quantity recommendations; expiry alerts |
| 7. Customer Personalization Agent | Builds a profile per customer (favourite items, visit time, spend); recommends personalised offers | CRM customer & order history | Personalised offer recommendations; targeted campaign lists |
| 8. Churn Prediction & Recovery Agent | Flags customers whose ordering frequency has dropped (e.g. weekly regular missing 3 weeks); recommends win-back offer | CRM order history | At-risk customer list; win-back offer with one-click send |
| 9. Packaging & Inventory Agent | Tracks packaging (cups, boxes, bags) usage vs. order volume and supplier lead time; recommends reorder timing | Order volume + packaging stock | Reorder recommendations; low-stock alerts |
| 10. Notification Agent | Sends right alert to right person (store manager, regional head, supply team) via email/Slack/WhatsApp | Events from all agents | Sent alerts with one-click approve/act links |

# B4. Data Science Methodology

## 4.1 Revenue Anomaly Detection

- Baseline: compute rolling 4-week same-day average and std deviation per store

- Flag if today's revenue deviates by > 2 standard deviations (Z-score anomaly)

- Distinguish 'rainy day' vs. structural drop: cross-check weather API and local event calendar

- Model option: Isolation Forest for multivariate anomaly detection across revenue + footfall + AOV

## 4.2 Churn Prediction

- Feature engineering: recency (days since last order), frequency (orders per month), monetary value (avg spend) — classic RFM

- Churn label: customer is 'at-risk' if days since last order > 1.5× their personal average inter-visit gap

- Model: Logistic Regression (interpretable, easy to explain to managers) or LightGBM for higher accuracy

- Churn score: probability output — display as risk level (High / Medium / Low) on the dashboard

- Trigger: when churn score crosses 0.7, the agent auto-generates a win-back offer and routes to manager for approval

## 4.3 Customer Personalisation

- Segment customers using K-Means clustering on RFM + visit-time features (morning/lunch/dinner/late-night)

- Suggested segments: Weekend Families, Weekday Lunch Regulars, Late-Night Crowd, Loyalty High-Spenders, Lapsed Customers

- For each segment, identify top 3 ordered items → build a targeted offer (e.g., 10% off their most ordered item)

- Use Collaborative Filtering (item-based) for individual offer personalisation when CRM data is sufficient

## 4.4 Waste Forecasting

- Predict daily ingredient consumption: train a regression model on (day of week, footfall forecast, events, weather)

- Compare predicted consumption vs. current prep quantity → flag over-prep items before prep begins

- Expiry alert: if current stock of perishable × predicted daily usage < days to expiry, raise an alert

- Waste-to-menu loop: flag over-prepped ingredients to Menu Intelligence Agent for a limited-time combo suggestion

## 4.5 Demand-Aware Staff Rostering

- Predict hourly footfall using historical POS transaction timestamps + event/weather features

- Calculate staff required per hour using a simple capacity model: footfall / avg_orders_per_staff_per_hour

- Compare against planned roster → flag gaps ('Add 1 staff for Friday 6–9 PM') or over-staffing ('2 excess staff on slow Tuesday morning')

## 4.6 Menu Intelligence

- BCG Matrix approach: plot all menu items on Popularity (sales volume) vs. Margin quadrant

- Stars: high popularity + high margin → promote

- Plough Horses: high popularity + low margin → review pricing or recipe cost

- Question Marks: low popularity + high margin → market more aggressively

- Dogs: low popularity + low margin → retire or bundle

# B5. Agent Recommendation Format

Every agent must produce its output in a consistent three-part structure. This is the 'agentic' differentiator — not just charts, but actionable intelligence.

Standard Agent Output Format INSIGHT: Plain-language summary of what was detected WHY: Reasoning the agent used (data pattern, comparison, correlation) RECOMMENDED ACTION: Specific next step with an Approve / Dismiss button

Example — Revenue Agent

Insight Cheese Burger sales dropped 22% this week vs. the same week last month.

Why Correlates with a 3-day price increase on the combo. No similar drop at the other two stores. Weather and footfall were normal.

Recommended Action Revert combo price for 48 hours and run a limited-time promo. Estimated revenue recovery: ₹18,000. [APPROVE] [DISMISS]

# B6. Cross-Agent Workflows (Key Chains)

## Chain 1 — Churn to Personalised Win-Back

- Churn Agent flags customer (Priya Sharma, last order 25 days ago, usual weekly visitor)

- Passes profile to Personalisation Agent: favourite item = Crispy Chicken Burger, usual visit = Sunday lunch

- Personalisation Agent generates offer: '20% off Crispy Chicken Burger this Sunday — valid till 3 PM'

- Manager approves → Notification Agent sends via WhatsApp → CRM logs campaign and tracks redemption

## Chain 2 — Waste to Menu Combo

- Waste Agent: lettuce over-prepped by 35% for 3 consecutive Tuesdays; risk of spoilage by Thursday

- Menu Intelligence Agent: suggests a 'Tuesday Fresh Garden Wrap' at a promotional price using excess lettuce

- Manager approves → POS updated with special item → waste cost avoided

## Chain 3 — Revenue Dip to Roster Adjustment

- Revenue Agent: Monday 2–5 PM consistently 30% below average (slow slot)

- Roster Agent: suggests reducing 1 staff member during that window every Monday

- Manager approves → staff scheduling updated → labour cost reduced without service impact

# B7. CRM Data Model

| CRM Module | Key Fields |
| --- | --- |
| Customers | Customer ID, Contact Info, Store(s) Visited, Signup Date, Loyalty Tier, RFM Scores, Churn Risk Score |
| Loyalty / Orders | Order ID, Customer ID, Items Ordered, Order Value, Date, Store, Channel (dine-in/takeaway/delivery app) |
| Feedback | Feedback ID, Customer ID, Order ID, Rating, Comment, Source (app/Google/in-store), Date |
| Campaigns / Offers | Campaign ID, Offer Type, Customer Segment, Channel Used, Sent Date, Redemption Status |
| Employees (optional) | Employee ID, Store, Shift History, Role — used by Roster Agent |

# B8. Implementation Phases — Week-by-Week Timeline

| Phase | Duration | Key Deliverables | Tools / Stack |
| --- | --- | --- | --- |
| Phase 0 (Week 1) | 1 week | Environment setup; CRM account & modules configured; mock POS data designed (6 months of daily transactions); project scaffolding (FastAPI + React boilerplate) | Python 3.11, Node 20, Zoho/HubSpot CRM, Postman |
| Phase 1 — MVP (Weeks 2–3) | 2 weeks | Revenue & Sales Agent (anomaly detection); Customer Analytics Agent (RFM segmentation); Home dashboard and Revenue screen with Recommended Actions panel; basic anomaly alert via email | Pandas, Scikit-learn (Isolation Forest), FastAPI, React |
| Phase 2 (Weeks 4–5) | 2 weeks | Churn Prediction Agent (LR/LightGBM churn model); Personalisation Agent (K-Means clusters + offer generation); Menu Intelligence Agent (BCG matrix); Churn + Customer Insights + Menu screens live | LightGBM, Scikit-learn KMeans, Recharts |
| Phase 3 (Weeks 6–7) | 2 weeks | Waste Management Agent; Roster Agent (footfall-to-staffing model); Packaging Agent; Notification Agent; all remaining dashboard screens; Orchestrator Agent with cross-agent chains working | Prophet (footfall forecast), LangChain/CrewAI, SendGrid / WhatsApp API |
| Phase 4 (Week 8) | 1 week | End-to-end demo rehearsal of all 3 cross-agent chains; Agent Control Room screen; CRM Sync Settings screen; documentation; final presentation | All of the above |

# B9. Dashboard — 11 Screens

| Screen | What It Must Show |
| --- | --- |
| 1. Store Overview (Home) | KPI cards: Today's Revenue, Total Customers, Loyal Customers, Avg Order Value, Waste Cost, Staff on Shift. Combined Agent Insight Feed with top daily recommendations. |
| 2. Revenue & Sales | Revenue trend (hourly/daily/weekly), order volume, peak-hour heatmap, anomaly callouts with Revenue Agent recommendation. |
| 3. Customer Insights & Loyalty | Total vs. new vs. repeat customers, loyalty tier breakdown, visit frequency distribution, top customers list. |
| 4. Employee Roster | Weekly roster grid by shift/store, footfall-vs-staffing overlay chart, Roster Agent suggested adjustments. |
| 5. Menu Intelligence | Best-seller and slow-mover lists with margin per item; BCG heatmap (popularity vs. margin); pricing/combo recommendations. |
| 6. Smart Waste Management | Waste cost trend, top wasted items, prep-vs-sold comparison chart, expiry alerts, recommended prep-quantity adjustments. |
| 7. Customer Personalisation | Customer segments list with Personalisation Agent's suggested offer per segment; send/approve action. |
| 8. Churn Prediction & Recovery | At-risk customers list (last order date, historical frequency, churn-risk score); one-click 'Send win-back offer' action. |
| 9. Packaging & Inventory | Packaging stock levels (cups/boxes/bags), usage trend vs. order volume, reorder recommendations with supplier lead time. |
| 10. Agent Control Room | All agents with status (Running/Idle/Error), last run time, manual Run Now button. |
| 11. CRM Sync Settings | CRM connection status, last sync timestamp, which modules are connected. |

# B10. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| POS API unavailable; no live store data | High | Design complete mock dataset (6 months, daily granularity) from day 1; all agents run on mock first |
| Insufficient customer records for churn model | Medium | Simulate 500+ customer profiles with realistic RFM distributions; validate model on held-out synthetic data |
| WhatsApp Business API approval delays | Medium | Use email/Slack as primary notification channel for demo; WhatsApp can be added post-internship |
| 11 screens + 9 agents too much for 8 weeks | High | MVP = Screens 1-3 + Agents 1-3; add others incrementally; partial completion is still a strong demo |
| Cross-agent chains produce conflicting recommendations | Low | Orchestrator Agent assigns priority scores; conflicting actions flagged for human review, not auto-executed |

# B11. Success Criteria

- All 9+ agents built and visibly running on live or sample store data

- CRM holds live Customer, Order, Loyalty, and Campaign records that agents read/write

- Every dashboard screen shows a specific Recommended Action from the relevant agent — not just a chart

- End-to-end chain demonstrated: customer ordering frequency drops → Churn Agent flags → Personalisation Agent builds tailored offer → Manager approves → Offer sent → CRM logs result

- Waste and packaging recommendations tied to real prep/order data, not generic thresholds

- Churn model achieves AUC-ROC > 0.75 on test data

APPENDIX — Shared Tech Stack & Resources

# Tech Stack Summary

| Category | Project A — Inventory | Project B — Restaurant |
| --- | --- | --- |
| Agent Framework | LangChain / LangGraph or CrewAI (Python) | LangChain / LangGraph or CrewAI (Python) |
| CRM | Zoho CRM or Microsoft Dynamics 365 | Zoho CRM / Dynamics 365 / HubSpot |
| ML / DS | Facebook Prophet, Scikit-learn, Hugging Face (zero-shot NLP) | LightGBM, Scikit-learn, Prophet, KMeans |
| Backend | Python FastAPI | Python FastAPI |
| Frontend | React + Recharts / Chart.js | React + Recharts / Chart.js |
| Database | CRM as primary; Postgres cache for dashboard | CRM as primary; Postgres cache for dashboard |
| Scheduling | Celery + Redis for agent runs | Celery + Redis for agent runs |
| Notifications | SendGrid (email) + Slack webhook | SendGrid + Slack + WhatsApp Business API |
| Data (demo) | Mock: Amazon/Myntra/Flipkart JSON files | Mock: 6-month POS CSV, CRM customer profiles |

# Recommended Learning Resources

## Agent Frameworks

- LangChain docs: python.langchain.com/docs — start with 'Agents' and 'Tools' sections

- CrewAI docs: docs.crewai.com — good for multi-agent orchestration patterns

- LangGraph (for stateful agents): langchain-ai.github.io/langgraph

## Forecasting & ML

- Facebook Prophet quickstart: facebook.github.io/prophet/docs/quick_start.html

- LightGBM docs + tutorials: lightgbm.readthedocs.io

- Scikit-learn user guide (clustering, classification): scikit-learn.org/stable/user_guide

## CRM APIs

- Zoho CRM REST API: www.zoho.com/crm/developer/docs/api/v6

- Dynamics 365 Dataverse Web API: learn.microsoft.com/en-us/power-apps/developer/data-platform/webapi

- HubSpot API: developers.hubspot.com/docs/api/overview

## Frontend

- Recharts docs: recharts.org — easy React charting, great for dashboards

- React docs: react.dev — hooks, state management, component patterns

# Suggested First Week Checklist

- Create accounts: Zoho CRM (free tier) and/or HubSpot (free CRM) — set up both modules per Section A5/B7

- Set up Python virtual environment: install langchain, crewai, prophet, lightgbm, fastapi, pandas, scikit-learn

- Generate mock data: 6 months of daily sales per SKU (Inventory) and daily POS transactions (Restaurant)

- Scaffold FastAPI backend with /agents, /inventory, /crm endpoint stubs

- Create React app with sidebar navigation for all dashboard screens (empty shells are fine)

- Write one simple agent (Inventory Sync or Revenue Agent) end-to-end as a proof of concept

- Submit this plan document to your supervisor for feedback before any coding begins

End of Internship Project Plan Good luck — build something impressive!